WiesbadenAfterDark

Das Wohnzimmer - Pre-Launch Testing Guide

Testing Week: December 2025 | Version 1.0
Prepared by: Ali

──────────────────────────────────────────────────

This document contains everything needed for the 5-day
pre-launch testing at Das Wohnzimmer venue.

CONTENTS

1. Project Overview & Architecture

2. 5-Day Testing Schedule

3. Day 1-5 Detailed Checklists

4. POS Integration Guide

5. Staff Roles & Credentials

6. Points System Setup

7. Issue Tracking Log

8. Sign-Off & Launch Approval

9. Project Summary & Achievements

# 1. Project Overview & Architecture

## What is WiesbadenAfterDark?

WiesbadenAfterDark is a complete nightlife loyalty and venue management platform. Customers earn points for check-ins and purchases through the iOS app, while venue owners get powerful tools for managing bookings, inventory, events, staff tasks, and analytics through the Owner PWA (Progressive Web App).

## Platform Components

| Component | Platform | Status | Purpose |
| --- | --- | --- | --- |
| iOS App | iPhone | Ready | Customer check-ins, bookings, points, community |
| Owner PWA | Web Browser | Deployed | Dashboard, events, bookings, inventory, tasks |
| Backend API | Railway | Live | FastAPI server, authentication, data processing |

## System Architecture

Data Flow:
• iOS App (Customer) --> Railway API (FastAPI) --> Supabase (PostgreSQL)
• Owner PWA (Venue Staff) --> Railway API --> Supabase
• All data is stored securely in Supabase with real-time sync capabilities.

## Live Production URLs

| Service | URL |
| --- | --- |
| Owner PWA | https://owner-6xdb541ae-l3lim3d-2348s-projects.vercel.app |
| Backend API | https://wiesbaden-after-dark-production.up.railway.app |
| Privacy Policy | /legal/privacy.html |
| Terms of Service | /legal/terms.html |

## Key Features Implemented

• Phone authentication with SMS verification

• Venue discovery with dark theme cards

• Event management with filter chips (All, This Week, This Weekend)

• Table booking system with calendar view

• Points/rewards system with check-in tracking

• Community feed with photos, reactions, comments, sharing

• Inventory management with barcode scanning

• Task management for staff assignments

• Push notifications for bookings and updates

• PWA installable on any device

# 2. Five-Day Testing Schedule

The testing phase is structured over 5 days to ensure thorough validation of all systems before public launch. Each day has specific objectives and deliverables.

| Day | Focus Area | Key Activities | Deliverables |
| --- | --- | --- | --- |
| Day 1 | Discovery & Setup | Meet owner, identify POS, document menu, setup venue in database | Venue data entry complete |
| Day 2 | System Integration | POS research, create accounts, barcode scanning, inventory setup | All accounts created, inventory baseline |
| Day 3 | Full Testing | Test all flows: check-in, points, bookings, inventory, tasks | Bug list, all features verified |
| Day 4 | Staff Training | Train owner, managers, bartenders, inventory staff | Staff confident with system |
| Day 5 | Launch Prep | Fix issues, final walkthrough, configure settings, get sign-off | Launch approval signed |

## Daily Time Allocation

Recommended schedule for each testing day:
• Morning (10:00-13:00): Main testing/training activities
• Lunch Break (13:00-14:00): Review notes, plan afternoon
• Afternoon (14:00-17:00): Continue testing, address issues
• Evening (17:00-18:00): Documentation, prepare for next day

## Equipment Checklist

| Item | Purpose |
| --- | --- |
| MacBook Pro | Owner PWA demo, development access |
| iPhone | iOS app demo, NFC testing |
| Chargers | All device chargers |
| Notepad | Manual notes during testing |
| This Document | Printed copy for checklists |
| Camera/Phone | Take photos of venue, products |

## Questions to Ask Owner (Day 1)

[ ] What are your opening hours?

[ ] Average customers per night?

[ ] Busiest days and times?

[ ] Current loyalty program (if any)?

[ ] What POS/Kassensystem do you use?

[ ] Do you have a booking system currently?

[ ] How do you track inventory now?

[ ] How does staff communicate?

[ ] What problems do you most want solved?

[ ] Budget expectations for monthly subscription?

# 3. Day-by-Day Detailed Checklists

## DAY 1: Discovery & Setup

| Done | Task | Details |
| --- | --- | --- |
| [ ] | Meet venue owner | Introduce WiesbadenAfterDark, understand their needs and current workflow |
| [ ] | Venue walkthrough | Tour the venue, identify check-in points, WiFi coverage, staff areas |
| [ ] | Get WiFi credentials | Need for on-site testing of all systems |
| [ ] | Identify POS system | Document exact Kassensystem model, check API availability |
| [ ] | Document full menu | All drinks with prices, categories (beer, wine, cocktails, spirits, soft) |
| [ ] | Take venue photos | Exterior, interior, bar area, seating - for app listing |
| [ ] | Collect venue details | Address, phone, email, social media, opening hours |
| [ ] | Create venue in Supabase | Enter all collected data into database |
| [ ] | Test basic connectivity | Verify API calls work from venue WiFi |

## DAY 2: System Integration

| Done | Task | Details |
| --- | --- | --- |
| [ ] | Research POS integration | Find API docs for their Kassensystem, determine sync method |
| [ ] | Create owner account | Real email/password for venue owner with full permissions |
| [ ] | Create manager account | Account for venue manager(s) |
| [ ] | Create bartender accounts | Accounts for bartenders (task access only) |
| [ ] | Create inventory account | Account for inventory manager |
| [ ] | Configure venue in Owner PWA | Link venue ID, verify all settings |
| [ ] | Inventory: List all products | Create product list with names, categories, barcodes |
| [ ] | Inventory: Scan barcodes | Scan every product barcode into system |
| [ ] | Inventory: Set stock levels | Enter current quantities for storage and bar |
| [ ] | Inventory: Set reorder points | Configure minimum stock alerts |
| [ ] | Test iOS app at venue | Verify app works on venue WiFi, check-in flow |

## DAY 3: Full System Testing

| Done | Task | Details |
| --- | --- | --- |
| [ ] | Check-in: Customer opens app | Verify iOS app launches, shows venue |
| [ ] | Check-in: Customer checks in | Test NFC/QR/GPS check-in methods |
| [ ] | Check-in: Points awarded | Verify correct points appear in customer profile |
| [ ] | Check-in: Owner dashboard | Verify check-in appears in Owner PWA dashboard |
| [ ] | Points: Base calculation | Test base points per check-in (recommend 10 pts) |
| [ ] | Points: Spend calculation | Test points per Euro spent (if POS connected) |
| [ ] | Points: Event multiplier | Test 1.5x/2x multipliers during events |
| [ ] | Booking: Customer makes reservation | Test full booking flow in iOS app |
| [ ] | Booking: Confirmation received | Verify customer gets notification |
| [ ] | Booking: Appears in Owner PWA | Verify booking shows in Bookings page |
| [ ] | Booking: Owner confirms | Test confirmation workflow |
| [ ] | Inventory: Transfer stock | Test storage-to-bar transfer |
| [ ] | Inventory: Update counts | Test manual stock updates |
| [ ] | Inventory: Low stock alert | Verify alerts trigger at reorder point |
| [ ] | Tasks: Create task | Owner creates task in Owner PWA |
| [ ] | Tasks: Assign to employee | Assign task to specific staff member |
| [ ] | Tasks: Mark complete | Employee marks task as done |
| [ ] | Notifications: Push test | Verify push notifications arrive |

## DAY 4: Staff Training

| Done | Task | Details |
| --- | --- | --- |
| [ ] | Owner: Dashboard overview | Show main dashboard, key metrics, navigation |
| [ ] | Owner: Events management | Create, edit, delete events with images |
| [ ] | Owner: Bookings management | View, confirm, cancel bookings, calendar view |
| [ ] | Owner: Inventory overview | Stock levels, low alerts, reports |
| [ ] | Owner: Analytics & reports | View revenue, customer, booking analytics |
| [ ] | Owner: Settings & configuration | Venue settings, notification preferences |
| [ ] | Manager: Bookings workflow | Daily booking management routine |
| [ ] | Manager: Event updates | How to update event details quickly |
| [ ] | Manager: Staff task overview | Monitoring task completion |
| [ ] | Bartender: Task checking | How to view and complete assigned tasks |
| [ ] | Bartender: Basic check-in help | Assisting customers with check-in issues |
| [ ] | Inventory: Full workflow | Daily inventory routine, scanning, transfers |
| [ ] | Inventory: End-of-day count | How to do closing inventory count |
| [ ] | Inventory: Variance handling | What to do when counts don't match |
| [ ] | Q&A session | Answer all staff questions, address concerns |
| [ ] | Provide support contacts | How to reach support if issues arise |

## DAY 5: Soft Launch Preparation

| Done | Task | Details |
| --- | --- | --- |
| [ ] | Review all issues found | Go through bug list from Day 3 |
| [ ] | Fix critical issues | Address any blocking bugs |
| [ ] | Fix medium issues | Address usability problems |
| [ ] | Document remaining issues | Log any issues deferred to post-launch |
| [ ] | Final system walkthrough | Complete demo of all features with owner |
| [ ] | Configure points rates | Set final points per check-in, per Euro |
| [ ] | Configure notifications | Enable all notification types |
| [ ] | Set internal launch date | Date for staff-only testing |
| [ ] | Set public launch date | Date for customer-facing launch |
| [ ] | Create launch plan | Marketing, social media announcements |
| [ ] | Owner final review | Owner tests all features independently |
| [ ] | Get written sign-off | Owner signs approval document |
| [ ] | Celebrate! | Ready for launch! |

# 4. POS Integration Guide

Integrating with the venue's Kassensystem (POS) allows automatic points calculation based on customer spending. This section covers common German POS systems and integration options.

## Common German POS Systems

| POS System | API | Integration | Notes |
| --- | --- | --- | --- |
| Orderbird | Yes | REST API | Popular in Germany, good documentation |
| Lightspeed | Yes | REST API | Comprehensive API, real-time sync |
| SumUp | Limited | Webhooks | Basic integration possible |
| Zettle (PayPal) | Yes | REST API | Good for small venues |
| gastronovi | Yes | REST API | German hospitality focused |
| ready2order | Yes | REST API | Austrian, popular in DACH |
| Manual/Cash | No | Manual entry | Staff enters sales manually |

## Integration Options

Option A: Real-time API Sync (Recommended)
• Sales data flows automatically to our system
• Points calculated instantly after purchase
• Requires POS API credentials

Option B: Batch Sync
• Daily export from POS, import to our system
• Points calculated next day
• Works with most POS systems

Option C: Manual Entry
• Staff enters sales amount after purchase
• Customer shows app, staff enters amount
• Works with any POS including cash registers

# 5. Staff Roles & Credentials

## Role Permissions Matrix

| Role | Dashboard | Events | Bookings | Inventory | Tasks | Settings |
| --- | --- | --- | --- | --- | --- | --- |
| Owner | Full | Full | Full | Full | Full | Full |
| Manager | Full | Full | Full | View | Full | Limited |
| Bartender | View | View | View | None | Own | None |
| Inventory | View | None | None | Full | Own | None |
| Cleaning | None | None | None | None | Own | None |

## Demo Login Credentials

URL: https://owner-pwa.vercel.app
All demo passwords: password

| Role | Email | Access Level |
| --- | --- | --- |
| Owner | owner@example.com | Full access to everything |
| Manager | manager@example.com | Events, bookings, limited settings |
| Bartender | bartender@example.com | Tasks only |
| Inventory | inventory@example.com | Inventory and tasks |
| Cleaning | cleaning@example.com | Tasks only |

# 6. Points System Configuration

## Recommended Points Settings

| Action | Points | Notes |
| --- | --- | --- |
| Check-in | 10 points | Once per day per venue maximum |
| Per Euro spent | 1 point | Requires POS integration |
| Referral bonus | 50 points | When referred friend first checks in |
| Birthday bonus | 100 points | On customer's birthday |
| Event attendance | 1.5x-2x | Multiplier during special events |
| Point value | €0.10 | Value when redeeming rewards |

## Rewards Suggestions

| Points Required | Reward |
| --- | --- |
| 100 points | Free soft drink |
| 200 points | Free beer/wine |
| 500 points | Free cocktail |
| 1000 points | Free bottle of wine |
| 2000 points | VIP table reservation |
| 5000 points | Private event discount |

# 7. Issue Tracking Log

Use this section to document any issues, bugs, or problems found during testing. Rate severity as Critical (blocks launch), High (needs fix before launch), Medium (fix soon after launch), or Low (nice to have).

| # | Issue Description | Severity | Status | Resolution |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
| 8 |  |  |  |  |
| 9 |  |  |  |  |
| 10 |  |  |  |  |
| 11 |  |  |  |  |
| 12 |  |  |  |  |
| 13 |  |  |  |  |
| 14 |  |  |  |  |
| 15 |  |  |  |  |

## Severity Definitions

• Critical: System unusable, blocks all testing/launch

• High: Major feature broken, must fix before launch

• Medium: Feature works but has problems, fix soon after launch

• Low: Minor issue or enhancement, fix when convenient

## Status Definitions

• Open: Issue identified, not yet addressed

• In Progress: Currently being fixed

• Fixed: Fix implemented, needs verification

• Verified: Fix confirmed working

• Deferred: Will fix after launch

# 8. Sign-Off & Launch Approval

## Pre-Launch Verification Checklist

[ ] All Critical and High severity issues resolved

[ ] Venue data correctly entered in system

[ ] Owner account created with correct permissions

[ ] All staff accounts created and tested

[ ] Inventory baseline established

[ ] Points system configured and tested

[ ] Booking system tested end-to-end

[ ] Notifications working (push and in-app)

[ ] Owner trained and comfortable with system

[ ] Key staff trained on their responsibilities

[ ] POS integration tested (if applicable)

[ ] Support contact information provided

[ ] Launch dates agreed upon

## Launch Schedule

| Phase | Date |
| --- | --- |
| Internal Testing (Staff Only) | _______________ |
| Soft Launch (Limited Customers) | _______________ |
| Public Launch | _______________ |

## Venue Owner Approval

I, the undersigned venue owner/representative, confirm that:
• I have reviewed the WiesbadenAfterDark system
• My staff has received adequate training
• I understand how to use the Owner PWA
• I approve the launch of WiesbadenAfterDark at my venue
• I understand the support process for issues

Venue Name: Das Wohnzimmer

Owner/Representative Name: _________________________________

Signature: _________________________________

Date: _________________________________

# 9. Project Summary & Achievements

This section documents everything accomplished during the WiesbadenAfterDark development project leading up to the Das Wohnzimmer pre-launch testing phase.

## iOS App (Customer-Facing)

✓ Complete SwiftUI interface with dark OLED theme

✓ Phone authentication with name input during onboarding

✓ Venue discovery with beautiful dark theme cards

✓ Events page with filter chips (All, This Week, This Weekend)

✓ Booking system for table reservations

✓ Points/rewards system with check-in tracking

✓ Community feed with photo sharing, reactions, comments

✓ Profile page with Recent Activity section

✓ Settings: Notifications, Privacy & Security, Help, Legal

✓ App icon (1024x1024) designed and integrated

✓ Loading performance optimized (12s reduced to 1.1s)

✓ Tab bar with glossy effect, proper iOS 17/18 positioning

✓ Dark navigation bar with white text throughout

## Owner PWA (Venue Management)

✓ Dashboard with real-time stats (bookings, events, inventory alerts)

✓ Events management: Create, edit, delete with image upload

✓ AI placeholder image generation for events

✓ Bookings page with split calendar/list view

✓ Calendar highlighting for booked dates

✓ Booking confirmation and cancellation workflow

✓ Inventory system with product management

✓ Barcode scanner using device camera

✓ Stock level tracking with low-stock alerts

✓ Task management for staff assignments

✓ Push notification support

✓ Settings page with notification preferences

✓ Legal pages: Privacy Policy, Terms of Service

✓ Role-based access control (Owner, Manager, Bartender, etc.)

✓ PWA installable on any device

✓ Deployed to Vercel (production ready)

## Backend & Infrastructure

✓ FastAPI backend deployed on Railway

✓ PostgreSQL database on Supabase

✓ Real-time data sync capabilities

✓ SMS authentication via Twilio

✓ Secure JWT token authentication

✓ API endpoints for all app features

✓ Database schema with 14+ tables

✓ Environment-based configuration

## Documentation Created

✓ TESTING_CHECKLIST.md - 9-phase testing protocol

✓ DAS_WOHNZIMMER_PREP.md - Visit preparation guide

✓ DasWohnzimmer_Testing_Guide.docx - This comprehensive document

✓ Privacy Policy (HTML)

✓ Terms of Service (HTML)

✓ CLAUDE.md - Project documentation for AI assistance

## Archon Project Tasks Created

✓ Day 1: Discovery & Setup at Das Wohnzimmer

✓ Day 2: System Integration at Das Wohnzimmer

✓ Day 3: Full System Testing at Das Wohnzimmer

✓ Day 4: Staff Training at Das Wohnzimmer

✓ Day 5: Soft Launch Prep at Das Wohnzimmer

## Design System

Colors:
• Background: #09090B (OLED black)
• Cards: #18181B with #27272A border
• Primary: #7C3AED (deep purple)
• Gradient: #8B5CF6 to #EC4899
• Gold accents: #D4AF37
• Text: White primary, gray secondary

## Next Steps After Testing

• Apple Developer account ($99) for App Store submission

• App Store screenshots (6.5", 6.7" sizes)

• App Store listing copy and keywords

• TestFlight beta distribution

• App Store review submission

• Marketing materials for launch

• Social media announcement plan

────────────────────────────────────────
WiesbadenAfterDark © 2025
Document generated: December 8, 2025